# JeshlaAutoAI Workstream Roadmap

Progress and completion checklist  |  17 October 2026

We are building the core AI agent. Workstream 1 is complete for the tested provider and model combinations. Workstream 2 is now active. The overall release and new automation-framework development are still pending.

Original learning progress remains Phase 1 Y, Phase 2 implementation Y and Phase 3 I. These workstreams organize completion; they do not restart your earlier learning phases.

# Status key

Y  Completed and verified for the stated scope
X  Not completed or not started
I  In progress
P  Worked on but pending verification or parked

# Workstream overview

| Status | Workstream | Acceptance focus |
| --- | --- | --- |
| Y | 1 Foundation | Direct answer and real tool/result cycle verified for the three selected models; safe configuration errors shown in both interfaces. |
| I | 2 Conversations and context | Restore and switch chats without mixing history; verify summaries and live browser chat workflows. |
| P | 3 Long term memory | Retrieve relevant facts with provenance and correct scope; handle corrections, conflicts and archived-chat search. |
| I | 4 Knowledge and evidence | Combine local and public evidence with checked citations; ask when sources are insufficient. |
| P | 5 Reasoning and task completion | Complete multi-step tasks, recover from failed tools and report complete, partial or blocked outcomes accurately. |
| P | 6 Controlled actions | Bind approval to the exact action; prevent restart or cancellation from replaying side effects. |
| P | 7 Reliability | Handle provider, budget, concurrency and recovery failures with observable evidence and repeatable tests. |
| X | 8 Core agent release | Pass the whole core checklist, clean setup and backup/recovery; agree the release scope. |
| P | 9 Automation framework integration | Start only after core release acceptance and the user chooses framework work. |

# Workstream 1 Foundation

Status Y. Direct answer and real tool/result cycle verified for the three selected models; safe configuration errors shown in both interfaces.

Live acceptance passed for OpenRouter nvidia/nemotron-3-super-120b-a12b:free, Groq openai/gpt-oss-20b and Ollama qwen2.5-coder:7b. Ollama uses a narrow registered-JSON compatibility path; existing tool validation and action approvals remain.

| Status | Completion checklist |
| --- | --- |
| Y | Groq connection works with the configured open-weight model (live execution). |
| Y | Native model/tool/result loop works with public web search (live execution). |
| Y | Ollama/OpenRouter/Groq adapters exist; alternate native adapters have offline transport tests. |
| Y | The three selected provider/model combinations pass live direct-answer and real tool/result acceptance: OpenRouter, Groq and Ollama. Ollama JSON-text proposals are narrowly normalized to the shared tool-call format; caller validation and approvals remain. See foundation-acceptance.md. |
| Y | Actionable, secret-safe provider configuration errors in console and browser: missing hosted keys/model settings, invalid numeric settings and unknown provider; shared presentation and headless UI regressions pass (181 offline tests). |

# Workstream 2 Conversations and context

Status I. Restore and switch chats without mixing history; verify summaries and live browser chat workflows.

| Status | Completion checklist |
| --- | --- |
| Y | Create, list and reopen named chats (user execution and offline tests). |
| Y | Case-insensitive startup Y/N and 80-character titles work (offline tests and user execution). |
| Y | Editable console multiline input works without END (user execution). |
| Y | Save full newly successful turns in a transcript archive (offline persistence tests). |
| Y | Streamlit supports chat creation, multiline submission and memory viewing in headless tests; real startup passed. |
| Y | Summary failures pause retries, including across restarts (user output and offline checks). |
| I | Resolve automatic-summary HTTP 400 failures on representative long chats. |
| P | Verify summary content and session isolation through a complete live restart/switch test. |
| P | Complete live browser acceptance: create, chat, reopen, shared memory and transcript download. |

Next action: verify the new registered summary path on a representative long chat, then test restart and session switching. Live browser acceptance remains pending.

# Workstream 3 Long term memory

Status P. Retrieve relevant facts with provenance and correct scope; handle corrections, conflicts and archived-chat search.

| Status | Completion checklist |
| --- | --- |
| Y | Save, update, show and forget explicit facts (offline tests; save/show/forget also user verified). |
| Y | Deleted seed facts are not automatically reinserted (offline regression). |
| Y | Memory persists across store reopen and is scoped by user/namespace (offline tests). |
| Y | Saved facts reach normal LLM conversation (user execution). |
| Y | Scoped lexical memory search is integrated; the existing semantic embedding prototype is a separate pending item. |
| P | Integrate the existing embedding-memory example with relevant retrieval for the current SQLite/native-tool agent; semantic-search code already exists. |
| X | Search archived conversations within the requested scope. |
| X | Track source, timestamp and verification status for facts. |
| X | Handle contradictory, corrected and stale facts with explicit policy. |
| X | Define and test user-controlled suggestions for new memories. |

# Workstream 4 Knowledge and evidence

Status I. Combine local and public evidence with checked citations; ask when sources are insufficient.

| Status | Completion checklist |
| --- | --- |
| Y | Implement document ingestion, metadata and recursive chunking in rag/ingest.py; artifacts are present. |
| Y | Implement FAISS/BM25 hybrid retrieval and BGE reranking in rag/retrieval.py and rag/query.py. |
| Y | Implement query rewriting and PDF answer export in rag/query.py. |
| Y | Implement CSV/Excel search, header detection and dataset routing in the rag modules. |
| Y | Implement RAG tool-calling/web agents and evaluation variants; saved reports document prior runs. |
| P | Consolidate older provider-specific RAG entry points and working-directory-sensitive imports/paths with the current application. |
| Y | Public web search returns real snippets and links (live execution). |
| Y | A response can combine saved project facts with web results (user execution). |
| I | Validate citations against evidence; remove invented reference markers. |
| X | Read relevant source pages for detailed factual claims. |
| P | Re-evaluate indexed document retrieval in the current environment. |
| Y | CSV and Excel retrieval is integrated in the shared conversation and covered by offline tool-result tests. Broader document quality remains pending. |
| X | Pass a mixed memory/document/source/web task with traceable, accurate evidence. |

# Workstream 5 Reasoning and task completion

Status P. Complete multi-step tasks, recover from failed tools and report complete, partial or blocked outcomes accurately.

| Status | Completion checklist |
| --- | --- |
| Y | Read-only loop validates tool arguments and limits rounds/calls (offline tests). |
| Y | Unclear ordinary input receives clarification (user execution). |
| P | Evaluate dynamic clarification on a representative question set. |
| P | Evaluate multi-step planning, failed-tool recovery and re-planning. |
| P | Verify completed/partial/blocked outcomes reflect actual evidence. |

# Workstream 6 Controlled actions

Status P. Bind approval to the exact action; prevent restart or cancellation from replaying side effects.

| Status | Completion checklist |
| --- | --- |
| Y | Console exact-action approval has regression coverage. |
| Y | Browser local-action policy does not fall back to hidden console approval (implementation and scoped-policy test). |
| P | Add and verify exact-action browser approvals, or explicitly accept the console-only limitation for the release. |
| P | Verify restart, cancellation and uncertain outcomes cannot replay completed side effects. |
| P | Validate action scope and permissions across all tools supported in the core release. |

# Workstream 7 Reliability

Status P. Handle provider, budget, concurrency and recovery failures with observable evidence and repeatable tests.

| Status | Completion checklist |
| --- | --- |
| Y | Timings and bounded tool execution are implemented and exercised. |
| Y | Same-chat concurrency locks block overlapping turns and release normally (offline tests). |
| Y | Explicit incomplete-task timing and provider-budget preflight are implemented; token counts are estimates. |
| P | Exercise provider/network/quota/truncation failures through each supported interface. |
| X | Document and test stale-lock recovery, archive failures and interrupted checkpoints. |
| P | Complete context budgeting and relevant-evidence selection for larger tasks. |
| Y | Repaired broad-suite isolation and older Jira fixtures. The latest guarded offline suite passes all 183 tests. |

Budget note: the project input guard is 32000 characters. Provider preflight estimates tokens; it does not guarantee exact token fit or remove account quotas.

# Workstream 8 Core agent release

Status X. Pass the whole core checklist, clean setup and backup/recovery; agree the release scope.

| Status | Completion checklist |
| --- | --- |
| X | Pass the full core-agent acceptance checklist in agentic-ai-roadmap.md. |
| X | Verify clean installation using the documented dependencies and configuration. |
| X | Update outdated root README and installation instructions. |
| X | Document and verify backup/recovery of facts, chats, summaries and checkpoints. |
| X | Review remaining limitations and explicitly agree on the release scope. |
| X | Mark the general AI-agent milestone complete. |

Do not mark the whole agent complete until the core acceptance checklist, setup and recovery checks pass and release limitations are agreed.

# Workstream 9 Automation framework integration

Status P. Start only after core release acceptance and the user chooses framework work.

| Status | Completion checklist |
| --- | --- |
| P | Begin only after the core-agent release gate passes and the user chooses to proceed. |
| P | Create a separate framework-integration roadmap at that time. |

Existing Jira and QA modules are preserved. New framework development remains parked until core release acceptance.

# Evidence and document maintenance

This Word document is a readable snapshot of the Markdown roadmap and later verified updates. Current evidence is recorded in foundation-acceptance.md, project-progress-audit.md, model-budgeting.md and session-handoff.md. Earlier test-isolation and structured-data integration findings were reconciled with their newer verified results in this snapshot.

Update both the roadmap and this Word snapshot after each completed workstream. Keep the Y X I P codes, state the tested scope and preserve pending release gates.