# JeshlaAutoAI Workstream Roadmap

Progress and completion checklist  |  17 October 2026

Core AI agent roadmap. Workstream 1 is Y; remaining gaps in 2 and 3 are P and parked. Workstream 4 is active. Baseline: 241 offline tests passed. Core release and framework expansion remain pending.

Learning phases remain Phase 1 Y, Phase 2 implementation Y and Phase 3 I. Workstreams track completion without restarting learning.

Completion flow   Foundation Y  →  Conversations P  →  Memory P  →  Knowledge I  →  Reasoning P  →  Actions P  →  Reliability P  →  Release X  →  Framework P

# Status key

Y  Verified scope     X  Not completed or not started
I  In progress          P  Pending verification or parked

# Workstream overview

| Status | Workstream | Acceptance focus |
| --- | --- | --- |
| Y | 1 Foundation | Three configured providers pass scoped direct and tool/result acceptance; Ollama compatibility retained. |
| P | 2 Conversations and context | Working chats, shared memory and downloads verified. Summary quality and full live summary isolation parked. |
| P | 3 Long term memory | Facts, provenance, revisions, archive search and suggestions verified. Semantic and broad conflict quality parked. |
| I | 4 Knowledge and evidence | Reference guards, page reader and keyword ranking implemented. Mixed-source and live entailment checks next. |
| P | 5 Reasoning and task completion | Basic loop works; complex planning and recovery acceptance pending. |
| P | 6 Controlled actions | Console approval coverage exists; browser/action replay acceptance pending. |
| P | 7 Reliability | Errors, budgets, timings and browser logs implemented; broader recovery remains pending. |
| X | 8 Core agent release | Whole core acceptance, clean setup and backup/recovery pending. |
| P | 9 Automation framework integration | Deferred until core release acceptance and explicit user decision. |

# Workstream 1 Foundation

Status Y. Direct answer and real tool/result cycle verified for the three selected models; safe configuration errors shown in both interfaces.

Live acceptance passed for OpenRouter nvidia/nemotron-3-super-120b-a12b:free, Groq openai/gpt-oss-20b and Ollama qwen2.5-coder:7b. Ollama uses a narrow registered-JSON compatibility path; existing tool validation and action approvals remain.

| Status | Completion checklist |
| --- | --- |
| Y | Groq connection works with the configured open-weight model (live execution). |
| Y | Native model/tool/result loop works with public web search (live execution). |
| Y | Ollama/OpenRouter/Groq adapters exist; alternate native adapters have offline transport tests. |
| Y | The three selected provider/model combinations pass live direct-answer and real tool/result acceptance: OpenRouter, Groq and Ollama. Ollama JSON-text proposals are narrowly normalized to the shared tool-call format; caller validation and approvals remain. See foundation-acceptance.md. |
| Y | Actionable, secret-safe provider configuration errors in console and browser: missing hosted keys/model settings, invalid numeric settings and unknown provider; shared presentation and headless UI regressions pass (181 offline tests). |

# Workstream 2 Conversations and context

Status P. Console recall/switching and browser create/chat/reopen/memory/download are verified for observed scope. Actual-history summary accuracy and full live summary isolation remain parked.

| Status | Completion checklist |
| --- | --- |
| Y | Create, list and reopen named chats (user execution and offline tests). |
| Y | Case-insensitive startup Y/N and 80-character titles work (offline tests and user execution). |
| Y | Editable console multiline input works without END (user execution). |
| Y | Save full newly successful turns in a transcript archive (offline persistence tests). |
| Y | Streamlit supports chat creation, multiline submission and memory viewing in headless tests; real startup passed. |
| Y | Summary failures pause retries, including across restarts (user output and offline checks). |
| Y | Implement and validate the registered summary path: 189 offline tests pass; synthetic long-chat summaries pass on Groq and OpenRouter. The exact cause of the historical HTTP 400 is unconfirmed. |
| Y | Verify summary persistence, restart, chat switching and complete transcript preservation with real SQLite storage and mocked models. |

# Workstream 2 continued

| Status | Completion checklist |
| --- | --- |
| P | Actual-history summary accuracy: Groq format rejection and exhausted quota block live diagnosis; Ollama completed 6/7 grounding checks but failed source attribution. Resume later; see workstream-2-summaries.md. |
| Y | User verified console restart recall and session switching; browser screenshots, separate transcript exports and live event logs verify sampled chat separation. |
| P | Complete live summary-content isolation across restart/switch after actual-history summarization is reliable. Existing SQLite/model-mocked summary isolation tests pass. |
| Y | Browser create/chat/reopen/shared-memory/download acceptance passed for the observed scope: separate browser/default transcript exports and user screenshots confirm distinct chats and shared saved facts. Page-jump usability remains separate. |

Parked gaps: Groq actual-history summary-format reliability and Ollama source attribution. Do not spend further quota on these until resumed by user decision.

# Workstream 3 Long term memory

Status P. Provenance, timestamps, explicit revision history, lexical archive search and controlled suggestions are verified. Semantic relevance and broad contradiction accuracy remain parked after the bounded local retry.

| Status | Completion checklist |
| --- | --- |
| Y | Save, update, show and forget explicit facts (offline tests; save/show/forget also user verified). |
| Y | Deleted seed facts are not automatically reinserted (offline regression). |
| Y | Memory persists across store reopen and is scoped by user/namespace (offline tests). |
| Y | Saved facts reach normal LLM conversation (user execution). |
| Y | Optional local-only MiniLM semantic retrieval is integrated with scoped SQLite facts and search_memory; lexical default preserved. |
| P | Real semantic relevance calibration: bounded local retry loaded the model but returned no paraphrase match. Mocked scope/update/delete tests pass. No downloads or API calls. |
| Y | Bounded lexical archived-conversation search is connected to the shared agent, scoped to user/memory-space and current or explicitly selected chats, with chat/turn/time references. 210 offline tests and an actual local archive lookup pass; hosted tool-choice acceptance remains P. |
| Y | Fact provenance, existing timestamps and verification labels are stored and exposed in memory context/commands. Backward-compatible migration preserves all 5 existing database rows; 203 offline tests pass. See workstream-3-memory.md. |

# Workstream 3 continued

| Status | Completion checklist |
| --- | --- |
| Y | Explicit same-key corrections preserve scoped revision history; normal retrieval uses current values only. MEMORY HISTORY key reviews revisions; FORGET deletes associated history. 206 offline tests pass. |
| Y | Advisory related-fact conflict candidates and configurable storage-age review are implemented; no automatic merge, deletion or truth claims. |
| P | Broader semantic contradiction quality across keys/projects/timeframes: real HTML/PDF advisory smoke case passed, but general accuracy remains unverified. |
| Y | Scoped suggestions require explicit ID-bound accept/reject; no automatic saved facts or existing-key overwrite. 214 offline tests and temporary command integration pass; live model suggestion selection remains unverified. |

# Workstream 4 Knowledge and evidence

Status I and active. Web/document reference guards and bounded public-page retrieval are implemented. Keyword retrieval passes 8 of 8 audited source/keyword cases, or 6 of 8 unchanged original labels; two page labels were verified against the PDF. Next: mixed-source grounding and live citation acceptance. Mixed-source offline integration passed. The live Groq fixture run selected all four tools; final answer generation hit quota. Live final-answer acceptance remains P.

| Status | Completion checklist |
| --- | --- |
| Y | Implement document ingestion, metadata and recursive chunking in rag/ingest.py; artifacts are present. |
| Y | Implement FAISS/BM25 hybrid retrieval and BGE reranking in rag/retrieval.py and rag/query.py. |
| Y | Implement query rewriting and PDF answer export in rag/query.py. |
| Y | Implement CSV/Excel search, header detection and dataset routing in the rag modules. |
| Y | Implement RAG tool-calling/web agents and evaluation variants; saved reports document prior runs. |
| P | Consolidate older provider-specific RAG entry points and working-directory-sensitive imports/paths with the current application. |
| Y | Public web search returns real snippets and links (live execution). |
| Y | A response can combine saved project facts with web results (user execution). |

# Workstream 4 continued

| Status | Completion checklist |
| --- | --- |
| Y | Web reference traceability guard rejects unseen URLs and invented internal markers, permits one correction, and safely fails empty required searches. 225 offline tests pass. |
| I | Validate factual entailment, publisher/source quality and local/document citations; a registered URL alone does not prove a claim. |
| Y | Bounded static public-page reader is connected to search results with DNS pinning/public-address validation, redirect checks, excerpt limits and final-URL citation registration. 232 offline tests pass. |
| P | Live page compatibility, hosted source selection and claim-to-page entailment acceptance; hard end-to-end network deadline remains a limitation. |
| Y | Re-evaluated existing keyword indexes locally: baseline 1/8 expected source/location/keyword cases; report document-keyword-baseline.json. |
| Y | Normalized/source-aware keyword ranking and bounded same-page context pass 8/8 audited source/location/keyword cases (6/8 original labels; two page errors independently checked against PDF). 240 offline tests pass. |
| P | Broader document relevance, answer entailment, fresh-source coverage and hybrid quality remain unverified beyond this small keyword benchmark. |
| Y | Structured indexed source IDs, bounded excerpts and document-citation validation are integrated while legacy text/hybrid entry points remain compatible. 237 offline tests pass. |

# Workstream 4 continued

| Status | Completion checklist |
| --- | --- |
| P | Integrate and test structured CSV/Excel retrieval in the active conversation loop. |
| X | Pass a mixed memory/document/source/web task with traceable, accurate evidence. |

# Workstream 5 Reasoning and task completion

Status P. Complete multi-step tasks, recover from failed tools and report complete, partial or blocked outcomes accurately.

| Status | Completion checklist |
| --- | --- |
| Y | Read-only loop validates tool arguments and limits rounds/calls (offline tests). |
| Y | Unclear ordinary input receives clarification (user execution). |
| P | Evaluate dynamic clarification on a representative question set. |
| P | Evaluate multi-step planning, failed-tool recovery and re-planning. |
| P | Verify completed/partial/blocked outcomes reflect actual evidence. |

# Workstream 6 Controlled actions

Status P. Bind approval to the exact action; prevent restart or cancellation from replaying side effects.

| Status | Completion checklist |
| --- | --- |
| Y | Console exact-action approval has regression coverage. |
| Y | Browser local-action policy does not fall back to hidden console approval (implementation and scoped-policy test). |
| P | Add and verify exact-action browser approvals, or explicitly accept the console-only limitation for the release. |
| P | Verify restart, cancellation and uncertain outcomes cannot replay completed side effects. |
| P | Validate action scope and permissions across all tools supported in the core release. |

# Workstream 7 Reliability

Status P. Handle provider, budget, concurrency and recovery failures with observable evidence and repeatable tests.

| Status | Completion checklist |
| --- | --- |
| Y | Timings and bounded tool execution are implemented and exercised. |
| Y | Same-chat concurrency locks block overlapping turns and release normally (offline tests). |
| P | Exercise provider/network/quota/truncation failures through each supported interface. |
| X | Document and test stale-lock recovery, archive failures and interrupted checkpoints. |
| P | Complete context budgeting and relevant-evidence selection for larger tasks. |
| Y | Guarded broad-suite isolation and old Jira fixtures repaired; latest regression baseline is 241 passing tests. This is not full release acceptance. |

Budget note: the project input guard is 32000 characters. Provider preflight estimates tokens; it does not guarantee exact token fit or remove account quotas.

# Workstream 8 Core agent release

Status X. Pass the whole core checklist, clean setup and backup/recovery; agree the release scope.

| Status | Completion checklist |
| --- | --- |
| X | Pass the full core-agent acceptance checklist in agentic-ai-roadmap.md. |
| X | Verify clean installation using the documented dependencies and configuration. |
| X | Update outdated root README and installation instructions. |
| X | Document and verify backup/recovery of facts, chats, summaries and checkpoints. |
| X | Review remaining limitations and explicitly agree on the release scope. |
| X | Mark the general AI-agent milestone complete. |

Do not mark the whole agent complete until the core acceptance checklist, setup and recovery checks pass and release limitations are agreed.

# Workstream 9 Automation framework integration

Status P. Start only after core release acceptance and the user chooses framework work.

| Status | Completion checklist |
| --- | --- |
| P | Begin only after the core-agent release gate passes and the user chooses to proceed. |
| P | Create a separate framework-integration roadmap at that time. |

Existing Jira and QA modules are preserved. New framework development remains parked until core release acceptance.

# Evidence and document maintenance

Updated snapshot of agentic-ai-roadmap.md through the keyword ranking milestone and 241-test mixed-source offline check. Detailed evidence: workstream-2-summaries.md, workstream-3-memory.md, workstream-4-grounding.md and browser-logging.md. Small benchmark coverage does not prove universal answer accuracy.

Update both the roadmap and this Word snapshot after each completed workstream. Keep the Y X I P codes, state the tested scope and preserve pending release gates.